Strategic Plan and Analytical Framework

Data Analysis for E-Governance and Digital Services

Purpose: a roadmap for analysing the efficiency of public digital services and the engagement of the citizens who use them.

Project duration: 33 working hours across seven phases

Document version: 1.0 (September 2026)

Contents

1. Executive Summary	1

2. Background Research	1

2.1 Current trends in public-sector data analysis	1

2.2 Best practices adopted in this plan	1

2.3 Major challenges	1

2.4 Key opportunities	1

3. Project Objectives	1

4. Analytical Framework and Methodology	1

4.1 Framework overview	1

4.2 Focus areas that drive efficiency and engagement	1

4.3 Data collection strategy	1

4.4 Statistical methods	1

4.5 Tools and technology	1

4.6 Ethics, privacy and governance	1

5. Execution Steps	1

6. Timeline and Milestones (33 Hours)	1

7. Risk Assessment and Mitigation	1

8. Success Criteria and Evaluation	1

9. Deliverables	1

10. Sources Consulted	1

# 1. Executive Summary

Governments have moved a large share of their services online, but going online is not the same as working well. Many portals record heavy traffic and still leave citizens abandoning forms, calling helplines, or returning to the counter. This plan describes how a small analytics team can find out where digital services lose people, why, and what to change first.

The project runs for 33 hours in seven phases: background research, objective setting, data preparation, core analysis, insight synthesis, risk review, and final reporting. It is built around one central question: which service journeys are slow, costly or exclusionary, and which changes would improve completion, satisfaction and inclusion the most?

Expected outcomes are a validated set of service KPIs, a ranked list of friction points, segment-level views of who is and is not being served, and a prioritised improvement roadmap with measurable targets.

# 2. Background Research

## 2.1 Current trends in public-sector data analysis

- Global progress with a persistent gap. The 2024 UN E-Government Survey reports that the share of the world's population living in countries with below-average e-government development fell sharply between 2022 and 2024, to roughly a quarter. Even so, well over a billion and a half people remain on the wrong side of the digital divide, concentrated in Africa, least developed countries and small island states.

- The local level matters. The same survey introduced a Local Online Service Index and found a gap between national and city-level provision. Local bodies are often the first contact for citizens, so analysis that stops at the national portal misses much of the real experience.

- Governance as code. Data governance is shifting from static policy documents to automated controls: tagging of sensitive fields, masking, lineage tracing and access rules built into pipelines. For public agencies this means privacy and audit trails can be enforced while analysis runs, not checked afterwards.

- Federated and hybrid architectures. Practitioners increasingly favour a hybrid of central standards and departmental ownership (data mesh with shared catalogues and data contracts) over a single monolithic warehouse. This suits governments, where each department owns its own records.

- Self-service and conversational analytics. Dashboards are giving way to natural-language interfaces. These raise access to insight but require row-level security and guardrails so that queries cannot expose data a user should not see.

- Privacy-preserving analytics. Techniques such as aggregation thresholds, differential privacy, synthetic data and clean-room collaboration let agencies share and study data without exposing individuals.

- Outcome and value focus. Governance and analytics programmes are increasingly judged by measurable results (faster processing, lower cost per transaction, fewer complaints) rather than by the volume of policy produced.

- AI with human oversight. Machine learning is being used for anomaly detection, forecasting demand and classifying grievances. Current practice stresses explainability and a human review step for decisions affecting citizens.

## 2.2 Best practices adopted in this plan

- Start from user journeys (apply, pay, track, appeal), not from system logs alone.

- Combine behavioural data (what people do) with attitudinal data (what they say) and operational data (what the back office does).

- Define metrics once, in a shared glossary or semantic layer, so departments count the same thing the same way.

- Disaggregate every headline metric by region, device, language, age band and gender where lawful, to expose exclusion hidden by averages.

- Build privacy, consent and audit logging into the pipeline from day one.

- Keep humans in the loop for any model that influences service decisions.

## 2.3 Major challenges

| Challenge | Why it matters for analysis |
| --- | --- |
| Data silos | Application, payment, grievance and back-office data sit in separate systems with different identifiers, so a full journey is hard to reconstruct. |
| Inconsistent data quality | Duplicate records, free-text addresses, missing timestamps and manual entries distort completion and turnaround measures. |
| Privacy and legal constraints | Personal data falls under data-protection law and departmental rules. Analysis must minimise identifiers and log every access. |
| Digital divide and exclusion | Users without devices, connectivity or digital skills are under-represented in online logs, so the data can look better than reality. |
| Legacy systems | Older platforms often lack event-level logging or APIs, limiting extraction and real-time monitoring. |
| Capacity and literacy | Officials may lack time or training to act on analytical findings, so insights go unused. |
| Attribution | Changes in usage may come from policy deadlines, seasons or campaigns rather than portal design, which complicates causal claims. |

## 2.4 Key opportunities

- Journey analytics can pinpoint the exact step where applicants drop out and quantify the cost of each failure.

- Grievance text can be mined (topic modelling, sentiment) to surface recurring issues faster than manual review.

- Demand forecasting can match staffing and server capacity to seasonal peaks such as tax deadlines or admission periods.

- Equity dashboards can direct outreach, assisted-service kiosks and multilingual support to the areas that need them.

- Well-defined open data and APIs allow reuse by civil society and researchers, increasing accountability.

- Small, controlled experiments (A/B tests of form redesigns) offer cheap, credible evidence for what works.

# 3. Project Objectives

Each objective is specific, measurable and tied to a way in which e-governance services will improve.

| # | Objective | Contribution to e-governance | Primary KPI |
| --- | --- | --- | --- |
| O1 | Establish a baseline of service performance across the top priority services. | Gives leaders one trusted picture of speed, volume and success rate, and a reference for measuring change. | Median turnaround time; end-to-end completion rate |
| O2 | Map user journeys and locate drop-off and friction points. | Shows where redesign will recover the most abandoned transactions. | Step-level abandonment rate |
| O3 | Measure user satisfaction and engagement. | Links service design to citizen experience and repeat use. | Satisfaction score; repeat-visit rate; channel shift % |
| O4 | Analyse grievances and feedback for root causes. | Turns complaints into a prioritised fix list and lowers helpline load. | Grievance resolution time; share of repeat complaints |
| O5 | Assess inclusion and equity of access. | Identifies groups and regions left behind so that outreach can be targeted. | Completion gap between best and worst segment |
| O6 | Evaluate data quality, security and privacy compliance. | Protects citizens and keeps the evidence base reliable. | Data quality score; number of compliance exceptions |
| O7 | Produce a costed, prioritised improvement roadmap. | Converts findings into decisions with owners, targets and dates. | Roadmap items with owner and target metric (%) |

# 4. Analytical Framework and Methodology

## 4.1 Framework overview

The framework has five layers that move from raw data to decisions. Each layer has a defined input, activity and output, so the work can be reviewed at every stage.

| Layer | Activity | Output |
| --- | --- | --- |
| 1. Sources | Identify, request and document datasets; agree access and legal basis. | Data inventory and data-sharing approvals |
| 2. Preparation | Clean, standardise, de-identify, link records and build a shared metric glossary. | Analysis-ready dataset and data-quality report |
| 3. Analysis | Descriptive, diagnostic, segmentation, text and predictive analysis. | Findings, models and statistical tests |
| 4. Insight | Interpret results, test explanations, rank issues by impact and effort. | Prioritised issue list and recommendations |
| 5. Action | Present to decision makers, agree owners and targets, set up monitoring. | Roadmap and KPI dashboard |

## 4.2 Focus areas that drive efficiency and engagement

| Area | Questions to answer | Example indicators |
| --- | --- | --- |
| Service accessibility | Can people find, reach and use the service on their device and language? | Mobile vs desktop success; language usage; page load time |
| Process efficiency | How long does each step take, and where do cases wait? | Processing time by stage; backlog age; rework rate |
| User experience | Where do users hesitate, error out or abandon? | Form error rate; abandonment by step; task time |
| Engagement and adoption | Who uses the service, how often, and through which channel? | Active users; repeat use; assisted vs self-service share |
| Trust, security and privacy | Do users feel safe and is data handled lawfully? | Consent rates; incident counts; trust survey items |
| Inclusion and equity | Which groups or districts are under-served? | Completion gap by region, age, gender, disability |
| Cost and value | What does each transaction cost and save? | Cost per transaction; avoided visits; helpline calls avoided |

## 4.3 Data collection strategy

| Source type | Examples | Collection approach |
| --- | --- | --- |
| Transaction and system logs | Application records, timestamps, status changes, payment records | Read-only extracts or API pulls with pseudonymised IDs; event-level where available |
| Web and app analytics | Page views, click paths, device, session length, error events | Privacy-configured analytics tool; IP truncation; consent banner respected |
| Grievance and helpdesk data | Call logs, tickets, chat transcripts, social mentions | Export with personal details removed; text kept for topic and sentiment analysis |
| Survey and feedback | Post-service ratings, short intercept surveys, kiosk feedback | Stratified sample with offline options for those not online |
| Qualitative inputs | Interviews with citizens, front-line staff and service centre operators | 10 to 15 structured interviews; thematic coding |
| Contextual data | Census or population data, connectivity maps, holiday and deadline calendars | Public sources joined at district or block level |
| Benchmark data | UN E-Government Survey indices, national digital service indices | Published reports used for comparison |

Sampling and coverage. Where full logs are available, the analysis uses the whole population. Where surveys are needed, a stratified sample by region, age band and channel keeps results representative, with a deliberate offline component so that non-users are not ignored. Minimum response targets are set per stratum before fieldwork.

Data quality rules. Every dataset is profiled for completeness, validity, uniqueness, timeliness and consistency. Thresholds (for example, more than 95 percent of records carrying valid timestamps) are agreed at the start, and datasets that miss them are flagged or excluded with the reason recorded.

## 4.4 Statistical methods

| Purpose | Method | Typical use here |
| --- | --- | --- |
| Describe | Means, medians, percentiles, proportions, time-series decomposition | Baseline turnaround, seasonal peaks, completion rates |
| Compare groups | t-test or Mann-Whitney; chi-square; ANOVA or Kruskal-Wallis; effect sizes and confidence intervals | Compare completion across regions or devices |
| Explain drivers | Linear and logistic regression, with regularisation where predictors are many | What predicts abandonment or long processing time |
| Journey analysis | Funnel analysis, path analysis, survival analysis for time-to-completion | Locate drop-off steps; estimate waiting time |
| Segment | K-means or hierarchical clustering; RFM-style usage segments | Identify user types and their needs |
| Text analysis | Topic modelling (LDA or embeddings), sentiment scoring, keyword extraction | Group grievances into themes |
| Forecast | ARIMA/ETS or gradient-boosted models with calendar features | Forecast demand and workload |
| Detect anomalies | Control charts, isolation forest | Spot unusual delays, spikes or possible fraud |
| Test changes | A/B tests with power analysis; difference-in-differences when randomisation is not possible | Evaluate form or process redesigns |
| Equity | Disaggregated metrics, Gini or gap ratios, fairness checks on any model | Check that models do not disadvantage a group |

Good-practice rules apply throughout: hypotheses are stated before testing, multiple comparisons are corrected, results are reported with uncertainty, and any causal claim must be supported by design (experiment or credible quasi-experiment), not by correlation alone.

## 4.5 Tools and technology

| Category | Suggested tools (open-source first) |
| --- | --- |
| Data storage and processing | PostgreSQL or a departmental warehouse; DuckDB for local work; Python (pandas, polars) or R |
| Statistics and modelling | Python (statsmodels, scikit-learn, lifelines, prophet) or R (tidyverse, survival) |
| Text analysis | spaCy, Gensim, multilingual transformer models suitable for regional languages |
| Visualisation and dashboards | Power BI, Apache Superset, Metabase or Tableau; matplotlib and plotly for analysis |
| Web analytics | Matomo (self-hosted) or a privacy-configured Google Analytics setup |
| Collaboration and reproducibility | Git, Jupyter or Quarto notebooks, a shared data dictionary |
| Security and privacy | Role-based access, encryption at rest and in transit, pseudonymisation, access logging |

## 4.6 Ethics, privacy and governance

- Use only the data needed for the stated purpose and keep a record of the legal basis for each dataset.

- Pseudonymise identifiers before analysis and hold the linking key separately under restricted access.

- Suppress small cells (for example, groups under 10 people) in published outputs.

- Document each model, its inputs and its limits; keep a human decision-maker for any action affecting an individual.

- Share findings with the service owners before publication to correct factual errors.

# 5. Execution Steps

| Step | Actions | Output |
| --- | --- | --- |
| Step 1: Scope | Confirm services in scope, stakeholders, questions and constraints. | Scope note and stakeholder map |
| Step 2: Research | Review trends, standards and comparable cases; list challenges and opportunities. | Research brief |
| Step 3: Define | Set objectives, KPIs, baselines, targets and hypotheses. | KPI sheet and metric glossary |
| Step 4: Acquire | Request data, agree access, build inventory, run privacy checks. | Approved datasets, data inventory |
| Step 5: Prepare | Profile, clean, de-identify, link records, engineer features. | Analysis-ready dataset, quality report |
| Step 6: Analyse | Run descriptive, diagnostic, segment, text and predictive analysis; validate results. | Analysis notebooks, tables, charts |
| Step 7: Interpret | Rank issues by impact, effort and equity; test alternative explanations. | Prioritised findings |
| Step 8: Communicate | Build dashboard and report; brief decision makers. | Final report and dashboard |
| Step 9: Sustain | Agree owners, monitoring cadence and review dates. | Monitoring plan |

# 6. Timeline and Milestones (33 Hours)

The schedule allows for a 30 to 35 hour effort. Two hours are held as contingency inside Phases 3 and 4 and are not counted separately. Work can be spread over five to six working days.

| Phase | Focus | Hours | Key tasks | Milestone |
| --- | --- | --- | --- | --- |
| 1 | Background research | 5 | Trend review, standards, benchmarks, stakeholder scoping, challenge and opportunity list | M1: Research brief complete (hour 5) |
| 2 | Objectives and metrics | 3 | Set objectives, KPIs, baselines, hypotheses, metric glossary | M2: KPI framework approved (hour 8) |
| 3 | Data acquisition and preparation | 7 | Data inventory, access and privacy checks, profiling, cleaning, linkage | M3: Analysis-ready dataset (hour 15) |
| 4 | Core analysis | 9 | Baseline, funnel, segment, statistical tests, text and forecast models, validation | M4: Validated findings (hour 24) |
| 5 | Insight and visualisation | 4 | Root-cause synthesis, prioritisation, dashboard build | M5: Draft dashboard and insight deck (hour 28) |
| 6 | Risk review and roadmap | 3 | Risk register update, mitigation, costed roadmap, monitoring plan | M6: Roadmap and risk plan (hour 31) |
| 7 | Review and reporting | 2 | Stakeholder review, corrections, final report and hand-over | M7: Final delivery (hour 33) |

Decision gates. At M2 the team confirms the KPI set before any data work begins. At M3 it confirms data are good enough to proceed, or narrows scope. At M4 findings are checked for robustness before being presented.

# 7. Risk Assessment and Mitigation

Likelihood (L) and impact (I) are rated Low, Medium or High. The register is reviewed at each milestone.

| ID | Risk | L | I | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Data not available or access delayed | H | H | Request early; identify fallback sources such as public data and surveys; narrow to the services with data. |
| R2 | Poor data quality (missing, duplicate, inconsistent records) | H | M | Profile in Phase 3; set quality thresholds; document exclusions; run sensitivity checks. |
| R3 | Privacy or legal breach | M | H | Data minimisation, pseudonymisation, role-based access, access logs, legal review before use. |
| R4 | Biased or unrepresentative data (offline users missing) | H | M | Add offline surveys and interviews; report coverage limits; disaggregate results. |
| R5 | Misleading conclusions (correlation treated as cause) | M | H | Pre-state hypotheses; correct for multiple tests; use experiments where possible; peer review. |
| R6 | Scope creep and time overrun | M | M | Fixed scope, hour budget per phase, decision gates, contingency hours, parking list for extras. |
| R7 | Limited stakeholder engagement or resistance | M | M | Involve service owners from Step 1; share drafts early; link findings to their own targets. |
| R8 | Tool or skill limitations | L | M | Use familiar open tools; keep methods simple first; document code for hand-over. |
| R9 | Model misuse or unfair outcomes | L | H | Human review of decisions; fairness checks; model documentation; no automated denial of service. |
| R10 | Insights not acted on | M | H | Owners and dates in the roadmap; monitoring dashboard; follow-up review at 30 and 90 days. |

# 8. Success Criteria and Evaluation

| Dimension | How it will be judged |
| --- | --- |
| Depth and relevance of research | Findings are tied to credible sources and clearly shape objectives and methods. |
| Clarity and feasibility of the plan | Objectives are measurable; steps are realistic within 33 hours; owners are defined. |
| Logical structure of the framework | Layers flow from data to action; methods match questions; each output has a use. |
| Practicality of timeline and risks | Phases, hours and milestones are specific; risks have rating, mitigation and review points. |
| Impact after delivery | Agreed KPI targets show improvement at the follow-up reviews. |

# 9. Deliverables

- Research brief on trends, challenges and opportunities.

- KPI framework with baselines, targets and a shared metric glossary.

- Data inventory, data-quality report and privacy checklist.

- Analysis notebooks and a findings report with charts and tables.

- Interactive KPI dashboard.

- Prioritised improvement roadmap with owners, dates and target metrics.

- Risk register and monitoring plan.

# 10. Sources Consulted

- United Nations Department of Economic and Social Affairs, E-Government Survey 2024 (including the Technical Appendix and the description of the Local Online Service Index).

- FedScoop, coverage of the 2024 UN E-Government Survey.

- Industry commentary on 2026 data governance and analytics trends, including material from Bismart, Alation, Kanerika, Murdio and the Data Governance Playbook.

Note: figures on the size of the digital divide differ slightly between UN presentation versions (roughly 22 to 24 percent of the population lagging behind in 2024), so the plan uses the approximate range and recommends checking the current edition before quoting exact values.